## Slide 1: IMSSC January 2020

## Slide 2: Next Release
Release Date: Monday 26th Mar 2020
Code freeze: 21st Feb
Beta test: 26th Feb - 10th Mar
Deploy to ISIS Yum Repo: 30 Mar
Still Includes:
Mantid Workbench
Mantidplot

## Slide 3: Mantid Workbench
Ready for use
Interfaces
SANS v2
mSlice
Reflectometry
Muon
Indirect
All algorithms, scripts, workflows
1D plotting, Colour maps
3D plotting via scripts
Fitting
Slice / Spectrum Viewer
Script and iPython window
Instrument View
Project save/load/recovery
Workspace History
Sample Logs
Script Repository
Future versions
Interfaces
Engin-X
Sliceviewer extensions
Non orthogonal axes
Any Orientation slices
Extracting slices to another workspace
Peaks Display
3D plotting via GUI
Icat interface
VSI

## Slide 4: Mantid Team structure

## Slide 5: ISIS Development Team
Dimitar Tasev (Imaging)
Phil Colebrooke
Graduate
Staff or Tessella
Student
Temporary
Vacancy
Or Empty
Internal Transfer planned
Key:
Richard Waite
Martyn Gigg
Nick Draper (PM)
Vacancy (Core)
Daniel Murphy (Support)
Alice Russell
Gemma Guest (LSS)
David Fairbrother
Gio Di Sienna
Danny Hindson (Diffraction)
Harriet Brown
Connor Finn
Anthony Lim (Spectroscopy)
Matthew Andrew
Student
Stephen Smith

## Slide 6: Questions?
NTC March 2020 - Mantid plot or workbench?
Beta testing, in or out of cycle?
Is everyone ready for Python 3?
When are the Groups User meetings? Should Mantid present a poster
Next Mantid User Meeting? Where? Topics?
Mantid Review?

## Slide 7: Progress since last SSC

## Slide 8: Core
Workbench
  All remaining user interfaces
  Initial Sliceviewer inc. Spectrumviewer
  Plotting
    Options and formatting
    Plot scripting to python
    improved usability, context menus etc
    Plot windows stay on top for drag and drop
    2D plot normalisation
    Tiled plots

## Slide 9: Core
Workbench
  Script repository
  Fit workspaces available from the window
  Show Detectors
  Scripting
    Improved auto completion
    Output filtering by tab
    Better control of text zooming
  Project saving
    Warning on saving large projects
    No longer freezes on large projects
  Lots of bug fixes

## Slide 10: Core
Mantidplot
  Bug fixes only
Framework
  Support for Python 3
  Updates for several OS’s
  Support for nGEM detector
  Improved startup resiliency
  Many, many algorithm improvements

## Slide 11: Core Future
Workbench
  Implement remaining functionality
    Sliceviewer extensions
      Non orthogonal axes
      Any Orientation slices
      Extracting slices to another workspace
      Peaks Display
    Advanced plotting
    Full support of settings
Mantidplot
  Migrate users and remove

## Slide 12: Support
Reply to questions / reports
via Forum, Help emails
Time to engage
  Providing info. or workaround
  Raising an issue
  Improved response time!
Python 3 Migration
  Tools and Timescales
  Drop-in sessions

## Slide 13: Support Future
Improve Error Reporter
  fix anonymous problems
Update Tutorials for Workbench
Engage with more Scientists
  see how Mantid is used
  understand priority
Quality Assurance improvements
  Testing our tests
  Track progress of error reports/ issues raised during testing ?

## Slide 14: Spectroscopy
All GUI’s have been added to workbench
New moun analysis interface
Improved plotting in QENS GUI

## Slide 15: Spectroscopy
Added Indirect settings
ALF View has been added
Muon fitting functions have been split up

## Slide 16: Spectroscopy
QENS has simultaneous fitting for two tabs

## Slide 17: Diffraction
Single Crystal
  New algorithms for predicting and indexing peaks in modulated structures
  Constrained UB by lattice type eg tetragonal
  Improvements in file interchange formats
  Generalising integration algorithms to work with non-event data (ongoing)
Engineering (Sept 2019-)
  Migration (and simplification) of Engineering UI from MantidPlot to Workbench
PredictFractionalPeaks works for peaks off the detector

## Slide 18: Diffraction
Powder Diffraction
  Miscellaneous improvements
  HRPD in active use
  Total Scattering pdf generation in Polaris scripts
  Script to generate Placzek self scattering correction
Absorption Corrections
  Support for complex environment shapes in Monte Carlo
  Testing with Pearl at the moment
CAD representation of Pearl environment

## Slide 19: SANS
Numerous Usability Fixes
(Avoid triple-clicking cells, cancel keeps selection, UI cleanup...etc.)
Increased Performance
~35% faster processing in 4.2 and up to ~40% faster batches in 4.3
Zoom Monitor 5 Shifting
Top level history working
Old Q Settings Tab
Updated Q Settings Tab

## Slide 20: SANS Future Work
Support for TOML User Files
Multiple scattering checks
Integrate Richard’s updated tube calibration scripts
Ongoing usability improvements

## Slide 21: Reflectometry
4.2
Full GUI state included in Project Save
Manually save/load a batch of settings
Generate a recovery script (Workbench only)
Many stability fixes and tests
4.3
System tests for new workflow algorithms
Fixes to workspace history
Options dialog re-added

## Slide 22
1. SliceViewer or similar according to our previous specs
2. Background subtraction option in the GUI (“Experiment settings” tab?).
Ideally make table into tree and add per angle background region (as list (of lists)).
3. Correct detector pixel positions (algorithm - ApplyCalibration?)
4. Generate polarisation corrections (algorithm)
5. Stitch option for interlacing
6. Q error bars (l error bar propagation)
7. Realistic beam path (e.g. additional reflection) - IDF change?
Reflectometry Priorities 2020

## Slide 23: Workflow
A tool which allows the following workflow
  Define RoI in one direction
  Show integrated projection in other and ToF
  Define RoI and RoB (possible a mask too?)
  Show integrated projections of RoI and RoB if defined

## Slide 24: Options (Spectrum Viewer Style)

## Slide 25
Tasks | Comments
Priority: | 
Further develop GUI / process list for reconstruction with SAVU backend | reconstruction for white beam spectrum includes Tomopy/ Astra with all options for FBP and iterative reconstructions; Either locally or on cluster / iDaaaS
Later: | 
Reconstruction of 4D data sets, i.e. for multiple sub-wavelength ranges / multi-channel data | Reconstruct 4D (3D+wavelength) data volumes; Visualisation is a challenge Develop NXS-tomo format
Gather requirements for Bragg edge analysis | See what other codes do well/ not well
Imaging work plan 2020